Project Proposal – Movie Explorer & Recommendation App

Project Description

The Movie Explorer & Recommendation App is a WPF desktop application that allows users to browse, search, and explore movie data from the IMDB database.

The application provides an intuitive interface for users to:

- Search for movies by title

- Filter movies by genre, release year, and rating

- View detailed information about movies, including cast and related data

- Save favorite movies

- Receive simple recommendations based on selected movies (e.g., same genre or similar rating)

The application will be built using:

- WPF with XAML for UI design

- MVVM architecture for separation of concerns

- Entity Framework for database interaction

- LINQ for filtering and querying data

The goal of this project is to demonstrate strong use of WPF concepts while delivering a clean, user-friendly desktop application.

Key Features

- Movie search (by title)

- Filtering (genre, rating, year)

- Movie details view (cast, description, etc.)

- Favorites system

- Basic recommendation system

- Navigation between multiple pages

Wireframe (Text Version)

Home Page:

--------------------------------------------------
| Movie Explorer                                                         |
|------------------------------------------------         |
| [Search Bar]                                                              |
|                                                                                         |
| Filters: [Genre ▼] [Year ▼] [Rating ▼]         |
|                                                                                         |
| Movie List:                                                                 |
| --------------------------------------------               |
| | Movie Card | Movie Card | Movie Card |     |
| | Movie Card | Movie Card | Movie Card |     |
| --------------------------------------------  	  |
|                                              			  |
| Sidebar:                                    			  |
| - Home                                      			  |
| - Favorites 				                 |
| - Recommendations                                             |
--------------------------------------------------

Movie Details Page:

--------------------------------------------------
| Movie Title                                                            |
|------------------------------------------------   |
| Poster Image        | Title:                                  |
|                                     | Year:                                  |
|                                     | Rating:                              |
|                                     | Genre:                               |
|                                    |                                               |
|                                       | Description                  |
|                                                                                   |
| Cast:                                                                       |
| - Actor 1                                                                |
| - Actor 2                                                                |
|                                                                                   |
| [Add to Favorites]                                            |
--------------------------------------------------

Favorites Page:

--------------------------------------------------
| Favorites                                                            |
|------------------------------------------------|
| Movie List:                                                         |
| - Movie 1                                                             |
| - Movie 2                                                             |
| - Movie 3                                                             |
--------------------------------------------------

Recommendations Page:

--------------------------------------------------
| Recommended Movies                               |
|------------------------------------------------|
| Based on selected movie or favorites  |
|                                                                                |
| - Movie A (same genre)                                |
| - Movie B (similar rating)                             |
--------------------------------------------------

Workplan (4 Team Members)

2 weeks’ timeline

Team Roles

Mitch – UI/UX Develop

- Design XAML layouts

- Build Pages (Home, Details, Favorites, Recommendations)

- Styling and layout consistency

Tim – Backend/Data Developer

- Setup Entity Framework

- Connect to IMDB database

- Create Models & DbContext

Tyler – Logic & ViewModel Developer

- Implement MVVM structure

- Create ViewModels

- Handle data binding and commands

Ryle – Features & Testing Developer

- Implement filtering (LINQ)

- Build recommendation logic

- Write unit tests

- Assist integration

Timeline:

Week 1 – Setup & Planning & Core Features

- Finalize proposal & wireframes

- Setup GitHub repo

- Import IMDB database

- Configure Entity Framework

- Create base project structure (MVVM folders)

- Build UI pages (Home, Details)

- Implement:

  - Movie list display

  - Search functionality

  - Filtering (LINQ)

- Start ViewModels and binding

Deliverables:

- Working database connection

- Basic project skeleton

- Functional browsing & filtering

Week 2 – Advanced Features & Polish

- Add:

  - Favorites system

  - Recommendation logic

- Implement navigation between pages

- Add unit tests

- UI polish and bug fixing

- Prepare demo

Deliverables:

- Fully working app

- Ready for presentation